**Deadlines – Requirements List**

*This list will function as both a requirements list and a burn-down list. If you’re unfamiliar with a burn-down list, essentially features are assigned points and upon completion of those features the points are counted. This will allow us to measure progress made.*

**Core Features**

* CRUD operations on Events and EventTypes – 30
* Local storage (i.e., binary files) of Event and EventTypes – 10
* Display of Events on RecyclerView – 20
* Sorting functionality (e.g., date due, type, etc.) – 10
* Display of Events on integrated Calendar – 20
* Hamburger menu for secondary operation access – 10

**TOTAL:** *100 points*

**Secondary Features**

* Type headers when sorting by type – 5
* Coloring to note completed vs. failed/in-progress tasks – 10
* View for seeing Completed tasks – 5
* Search function (e.g., visibility changes) - 10

**TOTAL:** *30 points*

**Progress**

Assuming we have about four to five weeks to complete the project, we would need to complete at least 20-25 points per week. These points are assigned based on the perceived difficulty/time investment of these features, and perceptions can be wrong, so bear that in mind. These charts will demonstrate: